## Slide 1
Scrum Master Certified (SMC™) Certification
Language – English

## Slide 2: Acknowledgement
SBOK™ Guide is a trademark of VMEdu Inc.
All diagrams from the SBOK ™ Guide are reproduced under license from VMEdu Inc.
This presentation is copyrighted and wholly owned by SCRUMstudy. It should not be photocopied, distributed, or shared without the explicit approval of SCRUMstudy.

## Slide 3: Agile Overview

## Slide 4
Which of the following is NOT a common feature of adaptive project management?
Iterative product development
Large amounts of upfront planning
Reduced time-to-market
Flexible product delivery
Question

## Slide 5
Which of the following is NOT a common feature of adaptive project management?
Iterative product development
Large amounts of upfront planning
Reduced time-to-market
Flexible product delivery
Answer: B
Justification: Adaptive project management focuses on less upfront planning, unlike Waterfall methods. This creates a fairly adaptable environment for teams where they focus on only the immediate tasks at hand, complete them, and then move to the next tasks. If there are any changes in requirements, then they are incorporated into the next Sprint.
Answer

## Slide 6
Which of the following is NOT part of the Agile Manifesto?
Promote individuals over processes
Respond to change rather than make long-term plans
Have a specialized team rather than a cross-functional team
Working software is more important than comprehensive documentation
Question

## Slide 7
Which of the following is NOT part of the Agile Manifesto?
Promote individuals over processes
Respond to change rather than make long-term plans
Have a specialized team rather than a cross-functional team
Working software is more important than comprehensive documentation
Answer: C
Justification: Adaptive project development focuses on the cross-functional nature of the teams. It is important to have cross-functional teams for clear and transparent communication and smooth project progress.
Answer

## Slide 8: If you have any additional questions on this topic, please post it in the Question window.
Does your company use Scrum or any other Agile framework for delivering projects? Please type your answer in the Question window.
Question

## Slide 9: Overview of Scrum

## Slide 10
Which of the following is a benefit of using Scrum?
It enables detailed planning at the beginning of the project hence ensures that all the risks are identified and mitigated.
It provides complete control over the project to the Product Owner as he is responsible for all the product development activities in a Sprint.
It is based on the principle of value-based prioritization thus ensuring that highest value is provided in the shortest period possible.
It is based on the principle of managing by stages thus ensures that all the expected benefits are realized at the end of the project.
Question

## Slide 11
Which of the following is a benefit of using Scrum?
It enables detailed planning at the beginning of the project hence ensures that all the risks are identified and mitigated.
It provides complete control over the project to the Product Owner as he is responsible for all the product development activities in a Sprint.
It is based on the principle of value-based prioritization thus ensuring that highest value is provided in the shortest period possible.
It is based on the principle of managing by stages thus ensures that all the expected benefits are realized at the end of the project.
Answer: C - It is based on the principle of value-based prioritization thus ensuring that highest value is provided in the shortest period possible.
Justification: The Scrum framework is driven by the goal of delivering maximum business value in a minimum time span. One of the most effective tools for delivering the greatest value in the shortest amount of time is prioritization.
Prioritization can be defined as determination of the order and separation of what must be done now, from what needs to be done later.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 31.
Answer

## Slide 12
Which among the following is not a key strength of Scrum?
Cross-functional teams
Self-organized teams
Empowered teams
Multi-tasking teams
Question

## Slide 13
Which among the following is not a key strength of Scrum?
Cross-functional teams
Self-organized teams
Empowered teams
Multi-tasking teams
Answer: D – Scrum projects are based on the principle of self-organization.
Justification: The Scrum teams are self-organized teams which are empowered to take ownership of the project deliverables. The teams should have cross-functional skill sets necessary to deliver the outputs of a Sprint. Scrum does not recommend multi-tasking.
Answer

## Slide 14: If you have any additional questions on this topic, please post it in the Question window.
How do you measure performance of projects in your organization? Please type your answer in the Question window.
Question

## Slide 15: Overview of the SBOK™ Guide

## Slide 16
Scrum framework is best suited to which of the following environments?
Developing cutting-edge products
Frequently changing requirements
Volatile and hypercompetitive markets
All of the above
Question

## Slide 17
Scrum framework is best suited to which of the following environments?
Developing cutting-edge products
Frequently changing requirements
Volatile and hypercompetitive markets
All of the above
Answer: D - All of the above
Justification: A, B, and C list the environments where Scrum would be most successful.
Answer

## Slide 18
As defined in the SBOK, which of the following is a phase in Scrum projects?
Release
Starting up
Delivering
Monitoring
Question

## Slide 19
As defined in the SBOK, which of the following is a phase in Scrum projects?
Release
Starting up
Delivering
Monitoring
Answer: A - Release
Justification: Scrum processes address the specific activities and flow of a Scrum project. In total there are nineteen processes which are grouped into five phases. These phases are presented in chapters 8 through 12 of the SBOK™ Guide, as shown in Table 1-1.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, table 1-1, page 16.
Answer

## Slide 20: If you have any additional questions on this topic, please post it in the Question window.
Which industry is the Scrum framework best suited for? Please type your answer in the Question window.
Question

## Slide 21: Scrum Principles

## Slide 22: Scrum Principles – Empirical Process Control

## Slide 23
Which of the following does not aid in ensuring transparency in a Scrum project?
Scrum ensures that the project has an open Prioritized Product Backlog with prioritized User Stories that can be viewed by everyone, both within and outside the Scrum Team.
Scrum ensures that there is clear visibility into the team’s progress through the use of a Scrumboard, Burndown Chart, and other information radiators.
Scrum ensures transparency by allowing thorough business assessment of projects involving all the key stakeholders.
Scrum ensures transparency through a Project Vision Statement that is visible to all the internal and external stakeholders.
Question

## Slide 24
Which of the following does not aid in ensuring transparency in a Scrum project?
Scrum ensures that the project has an open Prioritized Product Backlog with prioritized User Stories that can be viewed by everyone, both within and outside the Scrum Team.
Scrum ensures that there is clear visibility into the team’s progress through the use of a Scrumboard, Burndown Chart, and other information radiators.
Scrum ensures transparency by allowing thorough business assessment of projects involving all the key stakeholders.
Scrum ensures transparency through a Project Vision Statement that is visible to all the internal and external stakeholders.
Answer: C – Scrum ensures transparency by allowing thorough business assessment of projects involving all the key stakeholders.
Justification: Assessment of business justification does not contribute towards transparency.
Answer

## Slide 25
Which of the following is NOT an example of the Scrum principle ‘Empirical Process Control’?
Use of Scrumboard to ensure clear visibility into the Scrum Team’s progress.
Use of Release Planning Schedule to ensure coordination across multiple Scrum Teams.
Use of Prioritized Product Backlog to be viewed by internal and external stakeholders.
Use of fixed amount of time for each process and activity in a Scrum project.
Question

## Slide 26
Which of the following is NOT an example of the Scrum principle ‘Empirical Process Control’?
Use of Scrumboard to ensure clear visibility into the Scrum Team’s progress.
Use of Release Planning Schedule to ensure coordination across multiple Scrum Teams.
Use of Prioritized Product Backlog to be viewed by internal and external stakeholders.
Use of fixed amount of time for each process and activity in a Scrum project.
Answer: D – Use of fixed amount of time for each process and activity in a Scrum project.
Justification: In Scrum, decisions are made based on observation and experimentation rather than on detailed upfront planning. Empirical process control relies on the three main ideas of transparency, inspection, and adaptation.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 22.
Answer

## Slide 27: If you have any additional questions on this topic, please post it in the Question window.
Have you used empirical process control as part of your previous projects? Please type your answer in the Question window.
Question

## Slide 28: Scrum Principles – Self-organization

## Slide 29
What is servant leadership?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to delivering maximum business value in a minimum time span.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Question

## Slide 30
What is servant leadership?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to delivering maximum business value in a minimum time span.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Answer: A – It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
Justification: Scrum believes that employees are self-motivated and seek to accept greater responsibility. So, they deliver much greater value when self-organized. Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 27.
Answer

## Slide 31
Which of the following statements on Scrum framework is TRUE?
Focuses on detailed upfront project planning.
Allows teams to take ownership of tasks.
Enables delegation of authority from one level to another.
Emphasizes individual accountability rather than group accountability.
Question

## Slide 32
Which of the following statements on Scrum framework is TRUE?
Focuses on detailed upfront project planning.
Allows teams to take ownership of tasks.
Enables delegation of authority from one level to another.
Emphasizes individual accountability rather than group accountability.
Answer: B
Justification: Scrum believes that employees are self-motivated and seek to accept greater responsibility. So, they deliver much greater value when self-organized.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 27.
Answer

## Slide 33: If you have any additional questions on this topic, please post it in the Question window.
What factors do you think contribute towards forming self-organizing teams? Please type your answer in the Question window.
Question

## Slide 34: Scrum Principles – Collaboration

## Slide 35
Which of the following best defines collaboration?
It refers to individual Scrum Team members cross-checking each other’s work.
It refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the stated goals.
It refers to achieving results by focusing on the needs of the Scrum Team.
It refers to proposes fixing a certain amount of time for each process and activity in a Scrum project.
Question

## Slide 36
What of the following best defines collaboration?
It refers to individual Scrum Team members cross-checking each other’s work.
It refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the stated goals.
It refers to achieving results by focusing on the needs of the Scrum Team.
It refers to proposes fixing a certain amount of time for each process and activity in a Scrum project.
Answer: B – It refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the stated goals.
Justification: Collaboration in Scrum refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the goals outlined in the Project Vision. It is important to note the difference between cooperation and collaboration here. Cooperation occurs when the work product consists of the sum of the work efforts of various people on a team. Collaboration occurs when a team works together to play off each other’s inputs to produce something greater. Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 29.
Answer

## Slide 37
According to SBOK™, which of the following is NOT a core dimension of Collaboration?
Adaptation
Appropriation
Articulation
Awareness
Question

## Slide 38
According to SBOK™, which of the following is NOT a core dimension of Collaboration?
Adaptation
Appropriation
Articulation
Awareness.
Answer: A
Justification: The core dimensions of collaborative work are Awareness, Articulation and Appropriation.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 29.
Answer

## Slide 39: If you have any additional questions on this topic, please post it in the Question window.
Can you think of an example of articulation? Please type your answer in the Question window.
Question

## Slide 40: Scrum Principles – Value-based Prioritization

## Slide 41
What is value-based prioritization?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to making improvements through adaptation.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Question

## Slide 42
What is value-based prioritization?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to making improvements through adaptation.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Answer: C – It refers to prioritizing creation of high value deliverables over lower value deliverables.
Justification: Scrum uses Value-based Prioritization as one of the core principles that drives the structure and functionality of the entire Scrum framework—it helps projects benefit through adaptability and iterative development of the product or service. More significantly, Scrum aims at delivering a valuable product or service to the customer on an early and continuous basis. Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 31.
Answer

## Slide 43
Prioritized delivery in Scrum means which of the following -
Features that are the simplest and would not require much involvement from the team will be completed first.
Features with the least or no interdependencies will be completed first to ensure smooth and uninterrupted delivery.
Features that provide maximum business value will be completed first.
Features are developed on a first-in, first-out basis.
Question

## Slide 44
Prioritized delivery in Scrum means which of the following -
Features that are the simplest and would not require much involvement from the team will be completed first.
Features with the least or no interdependencies will be completed first to ensure smooth and uninterrupted delivery.
Features that provide maximum business value will be completed first.
Features are developed on a first-in, first-out basis..
Answer: C
Justification: The Product Owner prioritizes the Prioritized Product Backlog according to business value. Therefore, the features that provide the most business value are developed first.
Answer

## Slide 45: If you have any additional questions on this topic, please post it in the Question window.
Why do you think prioritization of requirements is important in a project? Please type your answer in the Question window.
Question

## Slide 46: Scrum Principles – Time-boxing

## Slide 47
Which of the following statements on Time-boxing is INCORRECT?
It proposes fixing certain timeframe for each activity.
It ensures that Scrum Team members do not take up too much or too little work for a particular period of time.
It is a principle through which Scrum framework addresses the project constraint of ‘time’.
It ensures that the Product Owner can specify how much time the Scrum team should take to finish each task.
Question

## Slide 48
Which of the following statements on Time-boxing is INCORRECT?
It proposes fixing certain timeframe for each activity.
It ensures that Scrum Team members do not take up too much or too little work for a particular period of time.
It is a principle through which Scrum framework addresses the project constraint of ‘time’.
It ensures that the Product Owner can specify how much time the Scrum team should take to finish each task.
Answer: D – It ensures that the Product Owner can specify how much time the Scrum team should take to finish each task.
Justification: Scrum treats time as one of the most important constraints in managing a project. To address the constraint of time, Scrum introduces a concept called ‘Time-boxing’ which proposes fixing a certain amount of time for each process and activity in a Scrum project. This ensures that Scrum Team members do not take up too much or too little work for a particular period of time and do not expend their time and energy on work for which they have little clarity. Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 33.
Answer

## Slide 49
Which of the following statements best describes Time-boxing?
This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. The elements in Scrum subject to this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation.
Question

## Slide 50
Which of the following statements best describes Time-boxing?
This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. The elements in Scrum subject to this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation.
Answer: A – This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. The elements in Scrum subject to this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings
Justification: Time-boxing describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. Time-boxed elements in Scrum include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings.
Reference - A Guide to the Scrum Body of Knowledge (SBOK™ Guide), pages 33-34
Answer

## Slide 51: If you have any additional questions on this topic, please post it in the Question window.
What do you think could be possible issues with time-boxing? Please type your answer in the Question window.
Question

## Slide 52: Scrum Principles – Iterative Development

## Slide 53
What is iterative development?
It refers to using more than one product development cycle to develop the final project deliverables through the learning from the previous development cycles.
It refers to developing the final project deliverables in one product development cycle.
It refers to developing project deliverables using automated processes.
It refers to developing project outputs through detailed upfront planning with emphasis on fixing scope, quality and other project aspects.
Question

## Slide 54
What is iterative development?
It refers to using more than one product development cycle to develop the final project deliverables through the learning from the previous development cycles.
It refers to developing the final project deliverables in one product development cycle.
It refers to developing project deliverables using automated processes.
It refers to developing project outputs through detailed upfront planning with emphasis on fixing scope, quality and other project aspects.
Answer: A – It refers to using more than one product development cycle to develop the final project deliverables through the learning from the previous development cycles.
Justification: In most complex projects, the customer may not be able to define very concrete requirements or is not confident of what the end product may look like. The iterative model is more flexible in ensuring that any change requested by the customer can be included as part of the project. Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 36.
Answer

## Slide 55
Which of the following statements on ensuring flexibility in Scrum is INCORRECT?
Scrum ensures stability by providing scope for change even when a Sprint has started.
Scrum uses iterative delivery and its other characteristics and principles to achieve balance between flexibility and stability.
Scrum maintains flexibility by making it possible to incorporate change at any step in the development process in a Scrum project.
Scrum ensures flexibility by providing scope for the Scrum Core Teams to make recommendations for changes.
Question

## Slide 56
Which of the following statements on ensuring flexibility in Scrum is INCORRECT?
Scrum ensures stability by providing scope for change even when a Sprint has started.
Scrum uses iterative delivery and its other characteristics and principles to achieve balance between flexibility and stability.
Scrum maintains flexibility by making it possible to incorporate change at any step in the development process in a Scrum project.
Scrum ensures flexibility by providing scope for the Scrum Core Teams to make recommendations for changes.
.
Answer: A
Justification: Scrum follows an iterative and incremental approach to product and service development, making it possible to incorporate change at any step in the development process. In most Scrum projects, recommendations for changes from the Scrum Core Team happen as Scrum Teams work to Create Deliverables, or when they participate in Conduct Daily Standup Meeting or Retrospect Sprint Meetings.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, pages 102 & 103.
Answer

## Slide 57: If you have any additional questions on this topic, please post it in the Question window.
What do you think happens to the timelines of a project when a project follows iterative delivery? Please type your answer in the Question window.
Question

## Slide 58: Scrum Aspects

## Slide 59: Scrum Aspects - Organization

## Slide 60
Who among the following is responsible for providing the Scrum Team with a favorable environment for creating deliverables?
Scrum Master
Product Owner
Scrum Guidance Body
External stakeholders
Question

## Slide 61
Who among the following is responsible for providing the Scrum Team with a favorable environment for creating deliverables?
Scrum Master
Product Owner
Scrum Guidance Body
External stakeholders
Answer: A - Scrum Master
Justification: Scrum Master is responsible for providing the Scrum Team with a favorable environment for creating deliverables
Answer

## Slide 62
Jason is responsible for resolving conflicts among Scrum Team members. What role is he playing on a Scrum project?
Scrum Master
Product Owner
Scrum Team leader
Scrum Team
Question

## Slide 63
Jason is responsible for resolving conflicts among Scrum Team members. What role is he playing on a Scrum project?
Scrum Master
Product Owner
Scrum Team leader
Scrum Team
Answer: A - Scrum Master
Justification: Refer table 3-2, SBOK Guide.
Reference - A Guide to the Scrum Body of Knowledge (SBOK™ Guide), page 46.
Answer

## Slide 64: If you have any additional questions on this topic, please post it in the Question window.
Can a Scrum Master work on multiple projects simultaneously? Please type your answer in the Question window.
Question

## Slide 65: Scrum Aspects - Business Justification

## Slide 66
Which of the following statements is not true with regard to the Scrum framework?
User requirements are prioritized based on their business value
The Product Owner should follow a change control procedure to make any changes to the Prioritized Backlog Items in the Prioritized Product Backlog
Business value is delivered incrementally
Deliverables are created on the basis of the business value they provide.
Question

## Slide 67
Which of the following statements is not true with regard to the Scrum framework?
User requirements are prioritized based on their business value
The Product Owner should follow a change control procedure to make any changes to the Prioritized Backlog Items in the Prioritized Product Backlog
Business value is delivered incrementally
Deliverables are created on the basis of the business value they provide.
Answer: B - The Product Owner should follow a change control procedure to make any changes to the Prioritized Backlog Items in the Prioritized Product Backlog
Justification: There is no change control procedure in Scrum. Change requests are actioned upon based on their business value.
Answer

## Slide 68
Who among the following is responsible for assessing the business justification?
Product Owner
Scrum Team
Sponsors
Stakeholders
Question

## Slide 69
Who among the following is responsible for assessing the business justification?
Product Owner
Scrum Team
Sponsors
Stakeholders
Answer: A
Justification: Throughout the project, the Product Owner should keep the business justification in the Project Vision Statement updated with relevant project information to enable the key decision makers to continue making informed decisions.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 71.
Answer

## Slide 70: If you have any additional questions on this topic, please post it in the Question window.
You have spent 50% of your project budget and then your assessment shows that the project no longer has a business justification. What should you do in such a case? Please type your answer in the Question window.
Question

## Slide 71
Scrum Aspects - Quality

## Slide 72
Which of the following is the objective component by which a User Story’s functionality is judged?
Customer Quality Expectations
Acceptance Criteria
Epics
User Needs
Question

## Slide 73
Which of the following is the objective component by which a User Story’s functionality is judged?
Customer Quality Expectations
Acceptance Criteria
Epics
User Needs
Answer: B - Acceptance Criteria
Justification: Acceptance Criteria are the objective component by which a User Story’s functionality is judged.
Answer

## Slide 74
When will a Product Owner accept a deliverable?
After verifying the deliverables with the acceptance criteria
After developing acceptance criteria
After Prioritized Product Backlog is updated
None of the above
Question

## Slide 75
When will a Product Owner accept a deliverable?
After verifying the deliverables with the acceptance criteria
After developing acceptance criteria
After Prioritized Product Backlog is updated
None of the above
Answer: A
Justification: Acceptance Criteria should explicitly outline the conditions that User Stories must satisfy. Clearly defined Acceptance Criteria are crucial for timely and effective delivery of the functionality defined in the User Stories, which ultimately determines the success of the project. At the end of each Sprint, the Product Owner uses these criteria to verify the completed deliverables; and can either accept or reject individual deliverables and their associated User Stories. If deliverables are accepted by the Product Owner, then the User Story is considered Done.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 86.
Answer

## Slide 76: If you have any additional questions on this topic, please post it in the Question window.
What is the difference between scope and quality? Please type your answer in the Question window.
Question

## Slide 77: Scrum Aspects - Change

## Slide 78
Who is responsible for ensuring that requirements and User Stories pertaining to an agreed Sprint are not changed?
Scrum Team
Product Owner
Scrum Master
Sponsor
Question

## Slide 79
Who is responsible for ensuring that requirements and User Stories pertaining to an agreed Sprint are not changed?
Scrum Team
Product Owner
Scrum Master
Sponsor
Answer: C – Scrum Master
Justification: It is the responsibility of the Scrum Master to ensure that once user stories for a Sprint are committed to, those are not changed.
Answer

## Slide 80
Which of the following statements on integrating change requests in Prioritized Product Backlog is INCORRECT?
If project requirements are generally stable, there are typically only minor changes made to the Prioritized Product Backlog throughout development.
Before beginning a Sprint during the Create Prioritized Product Backlog or Groom Prioritized Product Backlog processes the highest priority requirements in the Prioritized Product Backlog are typically selected to be completed in that Sprint.
Change management is executed in the ongoing processes of prioritizing and adding tasks to the Prioritized Product Backlog.
None of the above
Question

## Slide 81
Which of the following statements on integrating change requests in Prioritized Product Backlog is INCORRECT?
If project requirements are generally stable, there are typically only minor changes made to the Prioritized Product Backlog throughout development.
Before beginning a Sprint during the Create Prioritized Product Backlog or Groom Prioritized Product Backlog processes the highest priority requirements in the Prioritized Product Backlog are typically selected to be completed in that Sprint.
Change management is executed in the ongoing processes of prioritizing and adding tasks to the Prioritized Product Backlog.
None of the above
Answer: D
Justification: If project requirements are generally stable, there are typically only minor changes made to the Prioritized Product Backlog Before beginning a Sprint the highest priority requirements in the Prioritized Product Backlog are typically selected to be completed in that Sprint. Change management is executed in the ongoing processes of prioritizing and adding tasks to the Prioritized Product Backlog.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 106.
Answer

## Slide 82: If you have any additional questions on this topic, please post it in the Question window.
​If you are using Scrum, is your Product Owner empowered to make business decisions? Please type your answer in the Question window.
Question

## Slide 83: Scrum Aspects - Risk

## Slide 84
Which of the following cannot be identified as a risk for a given project?
Funding for the project may not be made available in time for project completion without going beyond the agreed schedule.
The requirements given by the Product Owner are unclear to the development team.
The development team may not possess the required skills to develop the project’s products.
The Product Owner believes that the User Stories for product A may not accurately reflect the needs of the end users.
Question

## Slide 85
Which of the following cannot be identified as a risk for a given project?
Funding for the project may not be made available in time for project completion without going beyond the agreed schedule.
The requirements given by the Product Owner are unclear to the development team.
The development team may not possess the required skills to develop the project’s products.
The Product Owner believes that the User Stories for product A may not accurately reflect the needs of the end users.
Answer: B – The requirements given by the Product Owner are unclear to the development team.
Justification: There is no uncertainty in this statement. The requirements are unclear and as such it is an issue and not a risk.
Answer

## Slide 86
What are ‘issues’?
Issues are unprecedented events that can happen in any stage of a given process/project.
Issues are generally well-defined certainties that are currently happening on the project.
Issues are a series of events that affects the productivity of the individual processes in a project at a given point of time.
Issues are uncertain events that may occur and affect the achievement of the project objectives.
Question

## Slide 87
What are ‘issues’?
Issues are unprecedented events that can happen in any stage of a given process/project.
Issues are generally well-defined certainties that are currently happening on the project.
Issues are a series of events that affects the productivity of the individual processes in a project at a given point of time.
Issues are uncertain events that may occur and affect the achievement of the project objectives.
Answer: B
Justification: Issues are generally well-defined certainties that are currently happening on the project: so there is no need for conducting a probability assessment as we would for a risk. Issues must be dealt with.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 119.
Answer

## Slide 88: If you have any additional questions on this topic, please post it in the Question window.
What Risk Management process do you use in your projects? Please type your answer in the Question window.
Question

## Slide 89
Scrum Phases and Processes

## Slide 90: Scrum Phase - Initiate

## Slide 91: If you have any additional questions on this topic, please post it in the Question window.
Can you create two personas for VMfoods case study based on the images given? Please type your answer in the Question window.
Question Case Study – Create an Initial Product Backlog Persona

## Slide 92: If you have any additional questions on this topic, please post it in the Question window.
Please create two more Epics for VMfoods? Please type your answer in the Question window.
Question – Case Study

## Slide 93: If you have any additional questions on this topic, please post it in the Question window.
Team members disagree with the Product Owner regarding priorities. What if anything at all, should you as a Scrum Master do?? Please type your answer in the Question window.
Question – Case Study Issues with creating a Product Backlog

## Slide 94: If you have any additional questions on this topic, please post it in the Question window.
Product Backlog Item not well defined. What if anything at all, should you as a Scrum Master do?? Please type your answer in the Question window.
Question – Case Study Issues with creating a Product Backlog

## Slide 95
The prioritized set of work to be done is captured by the Product Owner in:
A User Story.
The Prioritized Product Backlog.
A Burndown chart.
Accepted deliverables
Question

## Slide 96
The prioritized set of work to be done is captured by the Product Owner in:
A User Story.
The Prioritized Product Backlog.
A Burndown chart.
Accepted deliverables
Answer: B – The Prioritized Product Backlog.
Justification: Product Owner documents requirements in Prioritized Product Backlog.
Answer

## Slide 97
Which of the following roles is identified in the Create Project Vision process?
Scrum Master
Product Owner
Scrum Team
None of the above
Question

## Slide 98
Which of the following roles is identified in the Create Project Vision process?
Scrum Master
Product Owner
Scrum Team
None of the above
Answer: B
Justification: One of the outputs of Create Project Vision process is the identification of the Product Owner. The Product Owner is the person responsible for achieving maximum business value for the project.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 143.
Answer

## Slide 99: If you have any additional questions on this topic, please post it in the Question window.
If you are using Scrum, how does release planning work in your organization? Is functionality driving your Releases or the schedule?? Please type your answer in the Question window.
Question

## Slide 100: Scrum Phase - Plan and Estimate

## Slide 101
The responsibility for estimating items in the Prioritized Product Backlog in the Plan and Estimate phase lies with the:
Scrum Team.
Scrum Master.
Product Owner.
External team with considerable experience.
Question

## Slide 102
The responsibility for estimating items in the Prioritized Product Backlog in the Plan and Estimate phase lies with the:
Scrum Team.
Scrum Master.
Product Owner.
External team with considerable experience.
Answer: A – Scrum Team.
Justification: A Scrum team is a self-organized team and as such they are told what needs to be done, but how it needs to be done is decided by the team . That includes estimation of tasks too.
Answer

## Slide 103
Which of the following best defines Task List?
It is a comprehensive list that contains all the tasks to which the Scrum Team has committed for the current Sprint.
It describes the relationship and interaction between different tasks in a project.
It refers to the priority order of the completed deliverable to meet its Acceptance Criteria.
None of the above
Question

## Slide 104
Which of the following best defines Task List?
It is a comprehensive list that contains all the tasks to which the Scrum Team has committed for the current Sprint.
It describes the relationship and interaction between different tasks in a project.
It refers to the priority order of the completed deliverable to meet its Acceptance Criteria.
None of the above
Answer: A
Justification: Task list is a comprehensive list that contains all the tasks to which the Scrum Team has committed for the current Sprint. It contains descriptions of each task along with estimates derived during the Create Tasks process. The Task List must include any testing and integration efforts so that the Product Increment from the Sprint can be successfully integrated into the deliverables from previous Sprints. Even though tasks are often activity based, the level of granularity to which the tasks are decomposed is decided by the Scrum Team.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 200.
Answer

## Slide 105: If you have any additional questions on this topic, please post it in the Question window.
An outlier that will not change their mind? What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Case Study - Issues with Developing the Sprint Backlog

## Slide 106: If you have any additional questions on this topic, please post it in the Question window.
One person dominates the planning session and doesn't give others the opportunity to share their ideas. What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Case Study - Issues with Developing the Sprint Backlog

## Slide 107: If you have any additional questions on this topic, please post it in the Question window.
While breaking down the user stories into tasks the team informs you that they do not know how to accomplish the tasks? What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Case Study - Issues with Developing the Sprint Backlog

## Slide 108: Scrum Phases - Implement

## Slide 109
How often are the Prioritized Product Backlog priorities changed?
Never
Whenever the Product Owner decides that an item has to be assigned higher priority
Whenever the Scrum Master believes that an item has to be added
When senior management feels an item has to be added
Question

## Slide 110
How often are the Prioritized Product Backlog priorities changed?
Never
Whenever the Product Owner decides that an item has to be assigned higher priority
Whenever the Scrum Master believes that an item has to be added
When senior management feels an item has to be added
Answer: B – Whenever the Product Owner decides that an item has to be assigned higher priority
Justification: It is the prerogative of the Product Owner to change the priorities of items contained in the Product Backlog as and when he deems it fit.
Answer

## Slide 111
What is team velocity?
It is the rate at which the team can complete the work in a Sprint.
It is a meeting conducted to measure team’s performance.
It is a tool used to assess User Stories.
It is a mandatory input to Review and Retrospect process.
Question

## Slide 112
What is team velocity?
It is the rate at which the team can complete the work in a Sprint.
It is a meeting conducted to measure team’s performance.
It is a tool used to assess User Stories.
It is a mandatory input to Review and Retrospect process.
Answer: A
Justification: Various metrics can be used to measure and contrast the teams performance in the current Sprint to their performance in previous Sprints. Some examples of these metrics include:
Team velocity—Number of story points done in a given Sprint
Reference: A Guide to the Scrum Body of Knowledge, SBOK Guide, page 251.
Answer

## Slide 113: If you have any additional questions on this topic, please post it in the Question window.
The Executive management is trying to interfere. What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Question Case Study - Possible Issues during Daily Standups

## Slide 114: If you have any additional questions on this topic, please post it in the Question window.
Problem solving is happening during Daily Standups. What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Question Case Study - Possible Issues during Daily Standups

## Slide 115: If you have any additional questions on this topic, please post it in the Question window.
Have there been other issues that you have been facing while conducting Daily Standup Meetings? Please type your answer in the Question window.
Question

## Slide 116: Scrum Phases - Review and Retrospect

## Slide 117
The meeting at the end of the Sprint in which the team presents its work to the Product Owner is known as the:
Product Vision Meeting.
Sprint Planning Meeting.
Sprint Review Meeting.
Retrospect Sprint Meeting.
Question

## Slide 118
The meeting at the end of the Sprint in which the team presents its work to the Product Owner is known as the:
Product Vision Meeting.
Sprint Planning Meeting.
Sprint Review Meeting.
Retrospect Sprint Meeting.
Answer: C – Sprint Review Meeting.
Justification: Sprint review meeting is conducted at the end of the Sprint to demonstrate and validate the deliverables of a Sprint.
Answer

## Slide 119
What is the objective of Demonstrate and Validate Sprint process?
To enable Scrum Team demonstrates the Sprint Deliverables to the Product Owner and relevant stakeholders in a Sprint Review Meeting.
To enable Scrum Team to discuss the lessons learned throughout the Sprint.
To enable Scrum Team to work on the tasks in the Sprint Backlog to create Sprint Deliverables.
To enable Scrum Team to continuously update and maintain the Prioritized Product Backlog.
Question

## Slide 120
What is the objective of Demonstrate and Validate Sprint process?
To enable Scrum Team demonstrates the Sprint Deliverables to the Product Owner and relevant stakeholders in a Sprint Review Meeting.
To enable Scrum Team to discuss the lessons learned throughout the Sprint.
To enable Scrum Team to work on the tasks in the Sprint Backlog to create Sprint Deliverables.
To enable Scrum Team to continuously update and maintain the Prioritized Product Backlog.
Answer: A
Justification: In the Demonstrate and Validate Sprint process, the Scrum Team demonstrates the Sprint Deliverables to the Product Owner and relevant stakeholders in a Sprint Review Meeting. The purpose of this meeting is to secure approval and acceptance of the product or service by the Product Owner.
Reference: A Guide to the Scrum Body of Knowledge, SBOK Guide, page 236.
Answer

## Slide 121: If you have any additional questions on this topic, please post it in the Question window.
Team member refuses to accept when Product Owner rejects a product during Sprint Review Meeting. What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Question Case Study - Possible Issues during Sprint Review Meeting

## Slide 122: If you have any additional questions on this topic, please post it in the Question window.
Team members blame each other for failure to complete Sprint goals. What if anything at all, should you as a Scrum Master do? Please type your answer in the Question window.
Question Case Study - Possible Issues during Sprint Review Meeting

## Slide 123: If you have any additional questions on this topic, please post it in the Question window.
Have you faced any issues in a Sprint Review meeting (other than the ones already discussed) and what did you do? Please type your answer in the Question window.
Question

## Slide 124
You are a member of a Scrum Team, and you are instructed by the general manager of your company to work on an urgent task that is not part of the current Sprint. What do you do?
Take responsibility for the task, and tell the Product Owner to postpone the deadline for the current Sprint.
Talk with the other Scrum Team members and re-assign your tasks to someone else.
Talk to the Product Owner, and tell him or her to re-assign your tasks to someone else.
Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Question

## Slide 125
You are a member of a Scrum Team, and you are instructed by the general manager of your company to work on an urgent task that is not part of the current Sprint. What do you do?
Take responsibility for the task, and tell the Product Owner to postpone the deadline for the current Sprint.
Talk with the other Scrum Team members and re-assign your tasks to someone else.
Talk to the Product Owner, and tell him or her to re-assign your tasks to someone else.
Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Answer: D – Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Justification: It is the job of the Scrum Master to remove any impediments during Sprint. Also, only Product Owner can add requirements to a Product Backlog and prioritize it. Once a Sprint starts, the scope of the Sprint cannot be changed.
Answer

## Slide 126
Time-boxing is not done in which of the following meetings?
Daily Standup Meeting
Sprint Planning Meeting
Retrospect Project Meeting
Retrospect Sprint Meeting
Question

## Slide 127
Time-boxing is not done in which of the following meetings?
Daily Standup Meeting
Sprint Planning Meeting
Retrospect Project Meeting
Retrospect Sprint Meeting
Answer: C
Justification: The Retrospect Project Meeting is a meeting to determine ways in which team collaboration and effectiveness can be improved in future projects. Positives, negatives, and potential opportunities for improvement are also discussed. This meeting is not Time-boxed and may be conducted in person or in a virtual format.
Reference: A Guide to Scrum Body of Knowledge, SBOK Guide, page 265.
Answer

## Slide 128: If you have any additional questions on this topic, please post it in the Question window.
Do you conduct Retrospect Project or similar meetings in your project and do you think it helps? Please type your answer in the Question window.
Question