## Slide 1
Virtual Instructor-led Training on Scrum Product Owner Certified (SPOC™) Certification

## Slide 2: Agile Overview

## Slide 3
Which of following statements is NOT True?
Agile team size is small, whereas Waterfall team size is generally large.
The ROI in Agile is throughout the project life, whereas in Waterfall it is, generally, at the end of the project.
Agile management is autocratic, whereas Waterfall management is decentralized.
Agile requires minimal documentation, whereas Waterfall practices comprehensive documentation.
Question

## Slide 4
Which of following statements is NOT True?
Agile team size is small, whereas Waterfall team size is generally large.
"The ROI in Agile is throughout the project life, whereas in Waterfall it is at the end of the project. "
"Agile management is autocratic, whereas Waterfall management is decentralized. "
"Agile requires minimal documentation, whereas Waterfall practices comprehensive documentation."
Answer: C
Answer

## Slide 5
Identify the INCORRECT Agile principle and its implications.
Business people and developers must work together daily throughout the project: it is mandatory for the stakeholders and the team to meet and converse daily.
Continuous attention to technical excellence and good design enhances agility: it keeps the software maintainable.
The best architectures, requirements, and designs emerge from self-organizing teams: self-organizing teams have a higher level of ownership in the designs they create.
Deliver working software frequently: this ensures timely feedback that can be incorporated early in the product development process.
Question

## Slide 6
Identify the INCORRECT Agile principle and its implications.
Business people and developers must work together daily throughout the project: it is mandatory for the stakeholders and the team to meet and converse daily.
Continuous attention to technical excellence and good design enhances agility: it keeps the software maintainable.
The best architectures, requirements, and designs emerge from self-organizing teams: self-organizing teams have a higher level of ownership in the designs they create.
Deliver working software frequently: this ensures timely feedback that can be incorporated early in the product development process.
Answer: A
Answer

## Slide 7
Which of the following is NOT implied by the Agile principle, “At regular intervals, the team reflects on how to become more effective and then tunes and adjusts its behavior accordingly”?
Lessons are identified only at the end of the product development cycle as a part of Retrospective Meetings.
Change can be incorporated throughout the project, and not just at the end.
The team shall identify what works well and what does not.
The team should be flexible enough to adapt its behavior to the changes incorporated.
Question

## Slide 8
Which of the following is NOT implied by the Agile principle, “At regular intervals, the team reflects on how to become more effective and then tunes and adjusts its behavior accordingly”?
Lessons are identified only at the end of the product development cycle as a part of Retrospective Meetings.
Change can be incorporated throughout the project, and not just at the end.
The team shall identify what works well and what does not.
The team should be flexible enough to adapt its behavior to the changes incorporated.
Correct Answer: A
Answer

## Slide 9
Which principle is used to help effectively manage the duration of project planning and execution?
Time-Boxing
Collaboration
Value-based Prioritization
Self-organization
Question

## Slide 10
Which principle is used to help effectively manage the duration of project planning and execution?
Time-Boxing
Collaboration
Value-based Prioritization
Self-organization
Correct Answer: A
Answer

## Slide 11
Which of the following statement(s) is/are true for a Cumulative Flow Diagram (CFD):
  1. It is a useful tool for tracking and reporting project performance.
  2. It identifies roadblocks and bottlenecks within processes.
  3. It is usually used to provide daily updates for individual Sprints.
  4. It provides a simple, visual representation of project progress at a particular point in time
1 and 2
3 and 4
1, 2, and 4
1, 2, 3, and 4
Question

## Slide 12
Which of the following statement(s) is/are true for a Cumulative Flow Diagram (CFD):
  1. It is a useful tool for tracking and reporting project performance.
  2. It identifies roadblocks and bottlenecks within processes.
  3. It is usually used to provide daily updates for individual Sprints.
  4. It provides a simple, visual representation of project progress at a particular point in time
1 and 2
3 and 4
1, 2, and 4
1, 2, 3, and 4
Correct answer: C
Answer

## Slide 13
Which of the following is NOT a prioritization technique under Customer Value-based Prioritization?
MoSCoW Prioritization Scheme.
Monopoly Money.
Kano Analysis.
20-point Prioritization Scheme.
Question

## Slide 14
Which of the following is NOT a prioritization technique under Customer Value-based Prioritization?
MoSCoW Prioritization Scheme.
Monopoly Money.
Kano Analysis.
20-point Prioritization Scheme.
Correct answer: D
Answer

## Slide 15
Which of the following concepts regarding iterative development should an Agile team be aware of?
The designing, developing, and testing of feature code should be done once in the beginning.
All changes should be addressed to at the end of the development phase.
There is room to accommodate changes.
Simplification of the development process is not a priority.
Question

## Slide 16
Which of the following concepts regarding iterative development should an Agile team be aware of?
The designing, developing, and testing of feature code should be done once in the beginning.
All changes should be addressed to at the end of the development phase.
There is room to accommodate changes.
Simplification of the development process is not a priority.
Correct answer: C
Answer

## Slide 17
Your team is working on creating software that raises and lowers a bridge to allow water traffic. You are considering several prioritization schemes to determine high-value features. Which among the following techniques should be in your list?
1. Kano analysis
2. Risk-based spikes
3. MoSCoW
4. T-shirt sizes
1, 2 and 3
2 and 4
1 and 3
2, 3 and 4
Question

## Slide 18
Your team is working on creating software that raises and lowers a bridge to allow water traffic. You are considering several prioritization schemes to determine high-value features. Which among the following techniques should be in your list?
1. Kano analysis
2. Risk-based spikes
3. MoSCoW
4. T-shirt sizes
1, 2 and 3
2 and 4
1 and 3
2, 3 and 4
Correct answer: C
Answer

## Slide 19
Sponsors are stakeholders who fund the project. As part of stakeholder engagement, the Product Owner needs to make sure that the Sponsors have clarity about all of the following, EXCEPT:
Performance of individuals within the project team
Risks involved in the project and the steps or strategies to mitigate them
Deadline targets and the overall cost of the project
Benefits of Scrum implementation
Question

## Slide 20
Sponsors are stakeholders who fund the project. As part of stakeholder engagement, the Product Owner needs to make sure that the Sponsors have clarity about all of the following, EXCEPT:
Performance of individuals within the project team
Risks involved in the project and the steps or strategies to mitigate them
Deadline targets and the overall cost of the project
Benefits of Scrum implementation
Correct answer: A
Answer

## Slide 21
Though it is not the main role of the Scrum Master to interact directly with stakeholders on a project, yet he/she should be aware of the importance of maintaining stakeholder involvement. Which of the following statements is NOT true for stakeholder involvement in a Scrum project?
The responsibility for keeping stakeholders engaged lies with the Product Owner.
Regular communication must be maintained with stakeholders.
Stakeholders should be informed about the target Releases and estimated cost of the project.
Stakeholders should be consulted while appointing people to Scrum Team.
Question

## Slide 22
Though it is not the main role of the Scrum Master to interact directly with stakeholders on a project, yet he/she should be aware of the importance of maintaining stakeholder involvement. Which of the following statements is NOT true for stakeholder involvement in a Scrum project?
The responsibility for keeping stakeholders engaged lies with the Product Owner.
Regular communication must be maintained with stakeholders.
Stakeholders should be informed about the target Releases and estimated cost of the project.
Stakeholders should be consulted while appointing people to Scrum Team.
Correct answer: D
Answer

## Slide 23
Which of the following statements is FALSE about the concept of ‘Continuous Improvement’?
Learn lessons from previous projects
Learn lessons from the current project
Learn lessons only at predefined intervals
Pass lessons for future projects
Question

## Slide 24
Which of the following statements is FALSE about the concept of ‘Continuous Improvement’?
Learn lessons from previous projects
Learn lessons from the current project
Learn lessons only at predefined intervals
Pass lessons for future projects
Correct answer: C
Answer

## Slide 25
Find the total cycle time of the following process:
A Scrum team spends 10 minutes to gather for the Daily Standup meeting, spends 15 minutes in the meeting, 10 minutes for a quick session to identify issues that need immediate attention followed by another 5 minutes to discuss last night’s baseball game. Note that the first and the last events are not “value-adding” activities.
25 minutes
40 minutes
30 minutes
15 minutes
Question

## Slide 26
Find the total cycle time of the following process:
A Scrum team spends 10 minutes to gather for the Daily Standup meeting, spends 15 minutes in the meeting, 10 minutes for a quick session to identify issues that need immediate attention followed by another 5 minutes to discuss last night’s baseball game. Note that the first and the last events are not “value-adding” activities.
25 minutes
40 minutes
30 minutes
15 minutes
Correct answer: B
Answer

## Slide 27: Overview of Scrum

## Slide 28
The Product Owner, being a part of the Scrum Core Team, must ensure that he/she collaborates with the other team members and the stakeholders throughout the project. Which of the following statements is true about the particular project benefits realized due to collaboration within Scrum?
Collaboration helps identify the need for change in the process.
Collaboration enables prioritization of requirements by the Product Owner.
Collaboration enables all the team members and users to be on the same page in terms of project requirements.
Collaboration requires the exchange of tasks between the team members at regular intervals.
Question

## Slide 29
The Product Owner, being a part of the Scrum Core Team, must ensure that he/she collaborates with the other team members and the stakeholders throughout the project. Which of the following statements is true about the particular project benefits realized due to collaboration within Scrum?
Collaboration helps identify the need for change in the process.
Collaboration enables prioritization of requirements by the Product Owner.
Collaboration enables all the team members and users to be on the same page in terms of project requirements.
Collaboration requires the exchange of tasks between the team members at regular intervals.
Correct Answer: C
Answer

## Slide 30
Which among the following is not a key strength of Scrum?
Cross-functional teams
Self-organized teams
Empowered teams
Multi-tasking teams
Question

## Slide 31
Which among the following is not a key strength of Scrum?
Cross-functional teams
Self-organized teams
Empowered teams
Multi-tasking teams
Answer: D – Scrum projects are based on the principle of self-organization.
Answer

## Slide 32
Which of the following is a benefit of Self-organization in Scrum?
Team buy-in and shared ownership.
The need for changes due to poorly clarified requirements is minimized.
Motivation, which leads to an enhanced performance level of the team.
Innovative and creative environment conducive to growth.
Question

## Slide 33
Which of the following is a benefit of Self-organization in Scrum?
Team buy-in and shared ownership.
The need for changes due to poorly clarified requirements is minimized.
Motivation, which leads to an enhanced performance level of the team.
Innovative and creative environment conducive to growth.
Answer: D
Answer

## Slide 34
Which of the following is NOT a benefit of using Scrum in projects:
Transparency
Customer centric
Individual Ownership
Continuous Improvement
Question

## Slide 35
Which of the following is NOT a benefit of using Scrum in projects:
Transparency
Customer centric
Individual Ownership
Continuous Improvement
Correct Answer: C
Answer

## Slide 36
Which of the following situations would fit in with the Scrum framework?
There is a lot of paper work to be done at each step of the new product development.
Meetings have been taking place to lay down a comprehensive plan for the new product.
The development team has been functioning effectively without much intervention or supervision.
The change request cannot be implemented soon as it has to be approved by the management.
Question

## Slide 37
Which of the following situations would fit in with the Scrum framework?
There is a lot of paperwork to be done at each step of the new product development.
Meetings have been taking place to lay down a comprehensive plan for the new product.
The development team has been functioning effectively without much intervention or supervision.
The change request cannot be implemented soon as it has to be approved by the management.
Correct Answer: C
Answer

## Slide 38
Which of the following is true about Scrum?
Scrum should only be used for small projects
Scrum can only be used for software development
Scrum should only be used with teams of 6-10 people
Scrum can only be used for large corporations
Question

## Slide 39
Which of the following is true about Scrum?
Scrum should only be used for small projects
Scrum can only be used for software development
Scrum should only be used with teams of 6-10 people
Scrum can only be used for large corporations
Correct Answer: C
Answer

## Slide 40
Scrum projects can be initiated once the _________________ is approved by the Sponsor?
Project Plan
Business Case
Project Initiation Documentation
Project Strategies
Question

## Slide 41
Scrum projects can be initiated once the _________________ is approved by the Sponsor?
Project Plan
Business Case
Project Initiation Documentation
Project Strategies
Correct Answer: B
Answer

## Slide 42
Most of the pre-project work in Scrum is carried out by which of the following roles?
Product Owner
Scrum Master
Scrum Team
Scrum Guidance Body
Question

## Slide 43
Most of the pre-project work in Scrum is carried out by which of the following roles?
Product Owner
Scrum Master
Scrum Team
Scrum Guidance Body
Correct Answer: A
Answer

## Slide 44: Scrum Principles – Empirical Process Control

## Slide 45
Which one of the following statements best describes Empirical Process Control?
This principle emphasizes the core philosophy of Scrum based on the three main ideas of transparency, inspection, and adaptation.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
Question

## Slide 46
Which one of the following statements best describes Empirical Process Control?
This principle emphasizes the core philosophy of Scrum based on the three main ideas of transparency, inspection, and adaptation.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
Answer: A
Answer

## Slide 47
One of the principles of Scrum is Empirical Process Control. As a Product Owner, which of the following statements would you recognize as the best description of the Empirical Process Control?
Empirical Process Control model helps make decisions based on inputs and requirements that are clearly defined and sorted out.
Empirical Process Control model helps make decisions based on a particular input that will always provide a specific output.
Empirical Process Control model helps make decisions based on processes that generate unpredictable and unrepeatable outputs.
Empirical Process Control model helps make decisions based on observation and experimentation rather than on detailed upfront planning.
Question

## Slide 48
One of the principles of Scrum is Empirical Process Control. As a Product Owner, which of the following statements would you recognize as the best description of the Empirical Process Control?
Empirical Process Control model helps make decisions based on inputs and requirements that are clearly defined and sorted out.
Empirical Process Control model helps make decisions based on a particular input that will always provide a specific output.
Empirical Process Control model helps make decisions based on processes that generate unpredictable and unrepeatable outputs.
Empirical Process Control model helps make decisions based on observation and experimentation rather than on detailed upfront planning.
Answer: D
Answer

## Slide 49
Which of the following does not aid in ensuring transparency in a Scrum project?
Scrum ensures that the project has an open Prioritized Product Backlog with prioritized User Stories that can be viewed by everyone, both within and outside the Scrum Team.
Scrum ensures that there is clear visibility into the team’s progress through the use of a Scrumboard, Burndown Chart, and other information radiators.
Scrum ensures transparency through detailed upfront planning in which all the key stakeholders participate.
Scrum ensures transparency through a Project Vision Statement that is visible to all the internal and external stakeholders.
Question

## Slide 50
Which of the following does not aid in ensuring transparency in a Scrum project?
Scrum ensures that the project has an open Prioritized Product Backlog with prioritized User Stories that can be viewed by everyone, both within and outside the Scrum Team.
Scrum ensures that there is clear visibility into the team’s progress through the use of a Scrumboard, Burndown Chart, and other information radiators.
Scrum ensures transparency through detailed upfront planning in which all the key stakeholders participate.
Scrum ensures transparency through a Project Vision Statement that is visible to all the internal and external stakeholders.
Answer: C
Answer

## Slide 51
Which of the following is NOT an example of the Scrum principle ‘Empirical Process Control’?
Use of Scrumboard to ensure clear visibility into the Scrum Team’s progress.
Use of Release Planning Schedule to ensure coordination across multiple Scrum Teams.
Use of Prioritized Product Backlog to be viewed by internal and external stakeholders.
Use of fixed amount of time for each process and activity in a Scrum project.
Question

## Slide 52
Which of the following is NOT an example of the Scrum principle ‘Empirical Process Control’?
Use of Scrumboard to ensure clear visibility into the Scrum Team’s progress.
Use of Release Planning Schedule to ensure coordination across multiple Scrum Teams.
Use of Prioritized Product Backlog to be viewed by internal and external stakeholders.
Use of fixed amount of time for each process and activity in a Scrum project.
Answer: D
Answer

## Slide 53: Scrum Principles – Self-organization

## Slide 54
As a self-organizing Scrum Team, Team L manages the work they will carry out during the Sprints in their current project. Their Product Owner has confidence in Team L believing them to be fully motivated and, therefore adheres to a participative management style. According to the various management and leadership theories, which kind of a leader is the Product Owner?
A Theory Y leader
A Task-oriented leader
A Delegating leader
A Theory X leader
Question

## Slide 55
As a self-organizing Scrum Team, Team L manages the work they will carry out during the Sprints in their current project. Their Product Owner has confidence in Team L believing them to be fully motivated and, therefore adheres to a participative management style. According to the various management and leadership theories, which kind of a leader is the Product Owner?
A Theory Y leader
A Task-oriented leader
A Delegating leader
A Theory X leader
Answer: A
Answer

## Slide 56
Leonard is the Product Owner for a Scrum project to develop software for library management. He knows that he must facilitate the formation of a self-organizing team in order to achieve the goals of the project. Which of the following is NOT true of self-organizing teams in Scrum?
In a self-organizing Scrum Team, new team members can be added whenever the Scrum Team desires.
A self-organizing team can create tasks independently during the Create Tasks process.
The team can benefit from the expertise of cross-functional team members in carrying out the work of the project during the Create Deliverables process
Team members should have a clear understanding of the Project Vision and how the project will deliver value to the organization.
Question

## Slide 57
Leonard is the Product Owner for a Scrum project to develop software for library management. He knows that he must facilitate the formation of a self-organizing team in order to achieve the goals of the project. Which of the following is NOT true of self-organizing teams in Scrum?
In a self-organizing Scrum Team, new team members can be added whenever the Scrum Team desires.
A self-organizing team can create tasks independently during the Create Tasks process.
The team can benefit from the expertise of cross-functional team members in carrying out the work of the project during the Create Deliverables process
Team members should have a clear understanding of the Project Vision and how the project will deliver value to the organization.
Answer: A
Answer

## Slide 58
What is self-organization?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to delivering maximum business value in a minimum time span.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Question

## Slide 59
What is self-organization?
It refers to emphasizing achieving results by focusing on the needs of the Scrum Team.
It refers to delivering maximum business value in a minimum time span.
It refers to prioritizing creation of high value deliverables over lower value deliverables
It refers to allowing all facets of Scrum process to be observed by everyone.
Answer: A
Answer

## Slide 60
Which of the following statements on Scrum framework is TRUE?
Focuses on detailed upfront project planning.
Allows teams to take ownership of tasks.
Enables delegation of authority from one level to another.
Emphasizes individual accountability rather than group accountability.
Question

## Slide 61
Which of the following statements on Scrum framework is TRUE?
Focuses on detailed upfront project planning.
Allows teams to take ownership of tasks.
Enables delegation of authority from one level to another.
Emphasizes individual accountability rather than group accountability.
Answer: B
Answer

## Slide 62: Scrum Principles – Collaboration

## Slide 63
The Scrum Core Team members collaborate with each other to deliver the maximum value to the customers. Which of the following is NOT true about collaboration in Scrum:
Collaboration minimizes the need for changes resulting from poorly clarified requirements
Risks are identified and dealt with efficiently.
It is possible to identify the low performer in any team.
Continuous improvement is ensured through the sharing of lessons learned.
Question

## Slide 64
The Scrum Core Team members collaborate with each other to deliver the maximum value to the customers. Which of the following is NOT true about collaboration in Scrum:
Collaboration minimizes the need for changes resulting from poorly clarified requirements
Risks are identified and dealt with efficiently.
It is possible to identify the low performer in any team.
Continuous improvement is ensured through the sharing of lessons learned.
Answer: C
Answer

## Slide 65
The Product Owner, being a part of the Scrum Core Team, must ensure that he/she collaborates with the other team members and the stakeholders throughout the project. Which of the following statements is true about the particular project benefits realized due to collaboration within Scrum?
Collaboration helps identify the need for change in the process.
Collaboration enables avoidance of risks.
Collaboration enables the team to manage issues more effectively.
Collaboration requires the exchange of tasks between the team members at regular intervals.
Question

## Slide 66
The Product Owner, being a part of the Scrum Core Team, must ensure that he/she collaborates with the other team members and the stakeholders throughout the project. Which of the following statements is true about the particular project benefits realized due to collaboration within Scrum?
Collaboration helps identify the need for change in the process.
Collaboration enables avoidance of risks.
Collaboration enables the team to manage issues more effectively.
Collaboration requires the exchange of tasks between the team members at regular intervals.
Answer: C
Answer

## Slide 67
Which of the following best defines collaboration?
It refers to individual Scrum Team members being aware of each other’s work.
It refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the stated goals.
It refers to achieving results by focusing on the needs of the Scrum Team.
It refers to proposes fixing a certain amount of time for each process and activity in a Scrum project.
Question

## Slide 68
What of the following best defines collaboration?
It refers to individual Scrum Team members being aware of each other’s work.
It refers to the Scrum Core Team working together and interfacing with the stakeholders to create and validate the deliverables of the project to meet the stated goals.
It refers to achieving results by focusing on the needs of the Scrum Team.
It refers to proposes fixing a certain amount of time for each process and activity in a Scrum project.
Answer: B
Answer

## Slide 69
According to SBOK™, which of the following is NOT a core dimension of Collaboration?
Adaptation
Appropriation
Articulation
Awareness
Question

## Slide 70
According to SBOK™, which of the following is NOT a core dimension of Collaboration?
Adaptation
Appropriation
Articulation
Awareness.
Answer: A
Answer

## Slide 71: Scrum Principles – Value-based Prioritization

## Slide 72
Scrum uses value-based prioritization. Prioritization is done by the Product Owner when he/she prioritizes User Stories in the Prioritized Product Backlog. Which of the following statements is true about value-based prioritization?
The Product Owner works with the Scrum Team, to understand the project’s risks and uncertainty as they may have negative consequences associated with them.
The dependencies that the Scrum Team brings to the notice of the Product Owner do not need to be taken into account during prioritization.
Scrum never uses multiple task-prioritization techniques unlike the traditional Waterfall model of project management.
To deliver maximum business value in a minimum time span, the customer must be encouraged to mandate all User Stories to be of high priority.
Question

## Slide 73
Scrum uses value-based prioritization. Prioritization is done by the Product Owner when he/she prioritizes User Stories in the Prioritized Product Backlog. Which of the following statements is true about value-based prioritization?
The Product Owner works with the Scrum Team, to understand the project’s risks and uncertainty as they may have negative consequences associated with them.
The dependencies that the Scrum Team brings to the notice of the Product Owner do not need to be taken into account during prioritization.
Scrum never uses multiple task-prioritization techniques unlike the traditional Waterfall model of project management.
To deliver maximum business value in a minimum time span, the customer must be encouraged to mandate all User Stories to be of high priority.
Answer: A
Answer

## Slide 74
Which of the following is the first step in Value-based Prioritization?
Using a Prioritized Product Backlog for the development cycle.
Holding workshops to identify potential features of the project.
Determining broad-level vision, goals, and mission of the project.
Understanding what the customer wants and values in order to arrange the User Stories by relative importance.
Question

## Slide 75
Which of the following is the first step in Value-based Prioritization?
Using a Prioritized Product Backlog for the development cycle.
Holding workshops to identify potential features of the project.
Determining broad-level vision, goals, and mission of the project.
Understanding what the customer wants and values in order to arrange the User Stories by relative importance.
Answer: D
Answer

## Slide 76
Which of the following statements on Value-based Prioritization is TRUE?
This principle describes how time is considered a limiting constraint in Scrum and is used to help effectively manage project planning and execution. Scrum elements impacted by this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
Question

## Slide 77
Which of the following statements on Value-based Prioritization is TRUE?
This principle describes how time is considered a limiting constraint in Scrum and is used to help effectively manage project planning and execution. Scrum elements impacted by this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
Answer: D
Answer

## Slide 78
Which of the following Scrum aspects translate(s) the Scrum principle Value-based Prioritization into practice?
1. Business Justification.
2. Risk.
3. Change.
4. Organization.
1
1, 3 and 4
1, 2 and 3
1, 2, 3 and 4
Question

## Slide 79
Which of the following Scrum aspects translate(s) the Scrum principle Value-based Prioritization into practice?
1. Business Justification.
2. Risk.
3. Change.
4. Organization.
1
1, 3 and 4
1, 2 and 3
1, 2, 3 and 4
Answer: D
Answer

## Slide 80: Scrum Principles – Time-boxing

## Slide 81
Terson Technologies is working on a month-long software development project for an airline company. Time-boxing is an important Scrum principle. Which of the following pairs has been incorrectly Time-boxed according to general Scrum practice?
Daily Standup: 15 minutes
Retrospect Sprint Meeting: 8 hours
Sprint Planning Meeting: 8 hours
Sprint Review Meeting: 4 hours
Question

## Slide 82
Terson Technologies is working on a month-long software development project for an airline company. Time-boxing is an important Scrum principle. Which of the following pairs has been incorrectly Time-boxed according to general Scrum practice?
Daily Standup: 15 minutes
Retrospect Sprint Meeting: 8 hours
Sprint Planning Meeting: 8 hours
Sprint Review Meeting: 4 hours
Answer: B
Answer

## Slide 83
Which of the following is NOT an advantage of Time-boxing in Scrum projects?
Time-boxing helps motivate the team to enhance performance.
Time-boxing provides structure to Scrum projects.
Time-boxing helps teams evaluate and undergo necessary training
Time-boxing provides an element of certainty in Scrum projects, which are often volatile and dynamic in nature
Question

## Slide 84
Which of the following is NOT an advantage of Time-boxing Scrum projects?
Time-boxing helps motivate the team to enhance performance.
Time-boxing provides structure to Scrum projects.
Time-boxing helps teams evaluate and undergo necessary training
Time-boxing provides an element of certainty in Scrum projects, which are often volatile and dynamic in nature
Answer: C
Answer

## Slide 85
Which of the following statements on Time-boxing is INCORRECT?
It proposes fixing certain timeframe for each activity.
It ensures that Scrum Team members do not take up too much or too little work for a particular period of time.
It is a principle through which Scrum framework addresses the project constraint of ‘time’.
It ensures that there is detailed upfront planning before every Sprint begins.
Question

## Slide 86
Which of the following statements on Time-boxing is INCORRECT?
It proposes fixing certain timeframe for each activity.
It ensures that Scrum Team members do not take up too much or too little work for a particular period of time.
It is a principle through which Scrum framework addresses the project constraint of ‘time’.
It ensures that there is detailed upfront planning before every Sprint begins.
Answer: D
Answer

## Slide 87
Which of the following statements best describes Time-boxing?
This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. The elements in Scrum subject to this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
Question

## Slide 88
Which of the following statements best describes Time-boxing?
This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. The elements in Scrum subject to this principle include Sprints, Daily Standup Meetings, Sprint Planning Meetings, and Sprint Review Meetings
This principle highlights the focus of Scrum to deliver maximum business value, beginning early in the project and continuing throughout.
This principle focuses on today’s workers, who deliver significantly greater value when encouraged to self-organize rather than be subject to the command and control style of traditional project management.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
Answer: A
Answer

## Slide 89: Scrum Principles – Iterative Development

## Slide 90
For an Agile team, which of the following concepts regarding iterative development should it be aware of?
The designing, developing, and testing of feature code should be done once in the beginning.
All changes should be addressed to at the end of the development phase.
There is room to accommodate changes.
Simplification of the development process is not a priority.
Question

## Slide 91
For an Agile team, which of the following concepts regarding iterative development should it be aware of?
The designing, developing, and testing of feature code should be done once in the beginning.
All changes should be addressed to at the end of the development phase.
There is room to accommodate changes.
Simplification of the development process is not a priority.
Answer: C
Answer

## Slide 92
Which of the following statements best describes Iterative Development?
This principle highlights the focus of Scrum to deliver maximum business value, from beginning early in the project and continuing throughout.
This principle defines and emphasizes how to better manage changes and build products that satisfy customer needs. It also delineates the Product Owner’s and organization’s responsibilities related to developing deliverables and products.
This principle describes how time is considered a limiting constraint in Scrum, and used to help effectively manage project planning and execution. Time-boxed elements in Scrum include Sprints, Daily Standup Meetings, Sprint Planning Meetings, Sprint Review Meetings.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value.
Question

## Slide 93
Which of the following statements best describes Iterative Development?
This principle highlights the focus of Scrum to deliver maximum business value, from beginning early in the project and continuing throughout.
This principle defines and emphasizes how to better manage changes and build products that satisfy customer needs. It also delineates the Product Owner’s and organization’s responsibilities related to developing deliverables and products.
This principle describes how time is considered a limiting constraint in Scrum and used to help effectively manage project planning and execution. Time-boxed elements in Scrum include Sprints, Daily Standup Meetings, Sprint Planning Meetings, Sprint Review Meetings.
This principle focuses on the three core dimensions related to collaborative work: awareness, articulation, and appropriation. It also advocates project management as a shared value-creation process with teams working and interacting together to deliver the greatest value
Answer: B
Answer

## Slide 94
What is iterative development?
It refers to using more than one product development cycle to develop the final project deliverables through the learning from the previous development cycles.
It refers to developing the final project deliverables in one product development cycle.
It refers to developing project deliverables using automated processes.
It refers to developing project outputs through detailed upfront planning with emphasis on fixing scope, quality and other project aspects.
Question

## Slide 95
What is iterative development?
It refers to using more than one product development cycle to develop the final project deliverables through the learning from the previous development cycles.
It refers to developing the final project deliverables in one product development cycle.
It refers to developing project deliverables using automated processes.
It refers to developing project outputs through detailed upfront planning with emphasis on fixing scope, quality and other project aspects.
Answer: A
Answer

## Slide 96
Which of the following statements on ensuring flexibility in Scrum is INCORRECT?
Scrum ensures stability by providing scope for detailed planning at the beginning of every Sprint.
Scrum uses iterative delivery and its other characteristics and principles to achieve balance between flexibility and stability.
Scrum maintains flexibility by making it possible to incorporate change at any step in the development process in a Scrum project.
Scrum ensures flexibility by providing scope for the Scrum Core Teams to make recommendations for changes.
Question

## Slide 97
Which of the following statements on ensuring flexibility in Scrum is INCORRECT?
Scrum ensures stability by providing scope for detailed planning at the beginning of every Sprint.
Scrum uses iterative delivery and its other characteristics and principles to achieve balance between flexibility and stability.
Scrum maintains flexibility by making it possible to incorporate change at any step in the development process in a Scrum project.
Scrum ensures flexibility by providing scope for the Scrum Core Teams to make recommendations for changes.
.
Answer: A
Answer

## Slide 98: Scrum Aspects - Organization

## Slide 99
Though the overall success of a Scrum project lies with the entire team, it is the Product Owner who holds primary responsibility for business justification. Listed below are certain responsibilities that contribute towards the project’s success. Of the following, which is a responsibility of the Product Owner?
Provides transparent work environment for Scrum Teams
Coordinates with and facilitates the Scrum Team to create deliverables
Provides legal guidelines related to business justification techniques for the Scrum Core Team to follow
Prioritizes business value to the organization, which is achieved by creating the Prioritized Product Backlog
Question

## Slide 100
Though the overall success of a Scrum project lies with the entire team, it is the Product Owner who holds primary responsibility for business justification. Listed below are certain responsibilities that contribute towards the project’s success. Of the following, which is a responsibility of the Product Owner?
Provides transparent work environment for Scrum Teams
Coordinates with and facilitates the Scrum Team to create deliverables
Provides legal guidelines related to business justification techniques for the Scrum Core Team to follow
Prioritizes business value to the organization, which is achieved by creating the Prioritized Product Backlog
Answer: B
Answer

## Slide 101
Many of the Scrum Master’s duties and responsibilities require him/her to work in close coordination with the Product Owner. Which of the following is NOT a responsibility shouldered by both the Scrum Master and the Product Owner?
Identify the Stakeholders for the project
Help Scrum Team in creating the Sprint Backlog
Create the Scrum Team and develop the Team Building Plan
Ensure an ideal project environment for the Scrum Team in the succeeding Sprints
Question

## Slide 102
Many of the Scrum Master’s duties and responsibilities require him/her to work in close coordination with the Product Owner. Which of the following is NOT a responsibility shouldered by both the Scrum Master and the Product Owner?
Identify the Stakeholders for the project
Help Scrum Team in creating the Sprint Backlog
Create the Scrum Team and develop the Team Building Plan
Ensure an ideal project environment for the Scrum Team in the succeeding Sprints
Answer: D
Answer

## Slide 103
ABC, Inc. wants to implement Scrum for a mobile app development project. One of the prioritized User Stories is related to the creation of a payment gateway and its Acceptance Criteria have been defined by the Product Owner. Which of the following statements is NOT true?
Based on his understanding of the customer requirements, the Product Owner develops the Acceptance Criteria.
A detailed communication of the prioritized User Story to the Scrum Team is carried out by the Scrum Master.
When communicating the User Story to the Scrum Team, the agreement of the Scrum Team is sought.
If the Product Owner accepts the deliverables, then the User Story is considered Done.
Question

## Slide 104
ABC, Inc. wants to implement Scrum for a mobile app development project. One of the prioritized User Stories is related to the creation of a payment gateway and its Acceptance Criteria have been defined by the Product Owner. Which of the following statements is NOT true?
Based on his understanding of the customer requirements, the Product Owner develops the Acceptance Criteria.
A detailed communication of the prioritized User Story to the Scrum Team is carried out by the Scrum Master.
When communicating the User Story to the Scrum Team, the agreement of the Scrum Team is sought.
If the Product Owner accepts the deliverables, then the User Story is considered Done.
Answer: B
Answer

## Slide 105
A software company is initiating a new project. A User Story Workshop is being held to help the Product Owner prioritize requirements. Who among the following facilitates User Group Meetings?
Product Owner
Scrum Team
Executive Sponsor
Scrum Master
Question

## Slide 106
A software company is initiating a new project. A User Story Workshop is being held to help the Product Owner prioritize requirements. Who among the following facilitates User Group Meetings?
Product Owner
Scrum Team
Executive Sponsor
Scrum Master
Answer: D
Answer

## Slide 107: Scrum Aspects - Business Justification

## Slide 108
You are a Product Owner for a project and have to provide business justification for undertaking the project. Which of the following factors can be considered important for business justification?
A. Business needs, or those business outcomes that the project is expected to fulfill, as documented in the Project Vision Statement
B. The opportunity cost, including basic information on the next best business option that was rejected in favor of the option selected
C. The timescales that reflect the duration of a project and the time over which its benefits will be realized
D. The project costs, including investments and other development costs to produce the project deliverables
Only A
Only B and C
Only A and D
A, B, C and D
Question

## Slide 109
You are a Product Owner for a project and have to provide business justification for undertaking the project. Which of the following factors can be considered important for business justification?
A. Business needs, or those business outcomes that the project is expected to fulfill, as documented in the Project Vision Statement
B. The opportunity cost, including basic information on the next best business option that was rejected in favor of the option selected
C. The timescales that reflect the duration of a project and the time over which its benefits will be realized
D. The project costs, including investments and other development costs to produce the project deliverables
Only A
Only B and C
Only A and D
A, B, C and D
Answer: D
Answer

## Slide 110
Though the overall success of a Scrum project lies with the entire team, it is the Product Owner who holds primary responsibility for business justification. Listed below are certain responsibilities that contribute towards the project’s success. Of the following, which is a responsibility of the Product Owner?
Funds the project
Coordinates with and facilitates the Scrum Team to create deliverables
Provides legal guidelines related to business justification techniques for the Scrum Core Team to follow
Prioritizes and delivers business value to the organization through the Prioritized Product Backlog
Question

## Slide 111
Though the overall success of a Scrum project lies with the entire team, it is the Product Owner who holds primary responsibility for business justification. Listed below are certain responsibilities that contribute towards the project’s success. Of the following, which is a responsibility of the Product Owner?
Funds the project
Coordinates with and facilitates the Scrum Team to create deliverables
Provides legal guidelines related to business justification techniques for the Scrum Core Team to follow
Prioritizes and delivers business value to the organization through the Prioritized Product Backlog
Answer: D
Answer

## Slide 112
Which of the following statements is not true with regard to the Scrum framework?
User requirements are prioritized based on their business value
The Product Owner should follow a change control procedure to make any changes to the Prioritized Backlog Items in the Prioritized Product Backlog
Business value is delivered incrementally
Deliverables are created on the basis of the business value they provide.
Question

## Slide 113
Which of the following statements is not true with regard to the Scrum framework?
User requirements are prioritized based on their business value
The Product Owner should follow a change control procedure to make any changes to the Prioritized Backlog Items in the Prioritized Product Backlog
Business value is delivered incrementally
Deliverables are created on the basis of the business value they provide.
Answer: B
Answer

## Slide 114
Who among the following is responsible for assessing the business justification?
Product Owner
Scrum Team
Sponsors
Stakeholders
Question

## Slide 115
Who among the following is responsible for assessing the business justification?
Product Owner
Scrum Team
Sponsors
Stakeholders
Answer: A
Answer

## Slide 116
Scrum Aspects - Quality

## Slide 117
Quality in Scrum means both customer satisfaction and a working product. To ensure quality, the Product Owner must not only clarify customer requirements to the Scrum Team, but must also keep the customer updated regarding any quality related concerns or issues early in the project. As a Product Owner, identify which of the following is NOT a component of quality management in Scrum:
Quality Planning
Quality Control
Quality Assurance
Quality Audit
Question

## Slide 118
Quality in Scrum means both customer satisfaction and a working product. To ensure quality, the Product Owner must not only clarify customer requirements to the Scrum Team but must also keep the customer updated regarding any quality related concerns or issues early in the project. As a Product Owner, identify which of the following is NOT a component of quality management in Scrum:
Quality Planning
Quality Control
Quality Assurance
Quality Audit
Answer: D
Answer

## Slide 119
The quality of a project is captured in the Prioritized Product Backlog. It is the Product Owner who has to present requirements in the Prioritized Product Backlog. Which of the following statements is true about the Prioritized Product Backlog?
Partially completed User Stories can be accepted as Done, and then they can be moved back into the Prioritized Product Backlog for further completion.
The product components that have defects can never be incorporated as Prioritized Product Backlog Items.
User Stories in the Prioritized Product Backlog that fulfill most, but not all, Acceptance Criteria can be accepted as Done.
The Product Owner can solely decide to accept or reject whether a particular User Story in a Prioritized Product Backlog is Done according to the agreed upon Acceptance Criteria.
Question

## Slide 120
The quality of a project is captured in the Prioritized Product Backlog. It is the Product Owner who has to present requirements in the Prioritized Product Backlog. Which of the following statements is true about the Prioritized Product Backlog?
Partially completed User Stories can be accepted as Done, and then they can be moved back into the Prioritized Product Backlog for further completion.
The product components that have defects can never be incorporated as Prioritized Product Backlog Items.
User Stories in the Prioritized Product Backlog that fulfill most, but not all, Acceptance Criteria can be accepted as Done.
The Product Owner can solely decide to accept or reject whether a particular User Story in a Prioritized Product Backlog is Done according to the agreed upon Acceptance Criteria.
Answer: D
Answer

## Slide 121
Which of the following is the objective component by which a User Story’s functionality is judged?
Customer Quality Expectations
Acceptance Criteria
Epics
User Needs
Question

## Slide 122
Which of the following is the objective component by which a User Story’s functionality is judged?
Customer Quality Expectations
Acceptance Criteria
Epics
User Needs
Answer: B
Answer

## Slide 123
When will a Product Owner accept a deliverable?
After verifying the deliverables with the acceptance criteria
After developing acceptance criteria
After Prioritized Product Backlog is updated
None of the above
Question

## Slide 124
When will a Product Owner accept a deliverable?
After verifying the deliverables with the acceptance criteria and done criteria
After developing acceptance criteria
After Prioritized Product Backlog is updated
None of the above
Answer: A
Answer

## Slide 125: Scrum Aspects - Change

## Slide 126
The Product Owner plays a very important role in managing changes in a Scrum Project. In this context which of the following is true?
Small changes that do not have significant impact on the project do not need any approval.
In most projects, 90% of Change Requests are beyond the tolerance level of the Product Owner.
Change Requests for the project are discussed and approved during Create Deliverables process.
Change Requests can be created and approved at any time during the project.
Question

## Slide 127
The Product Owner plays a very important role in managing changes in a Scrum Project. In this context which of the following is true?
Small changes that do not have significant impact on the project do not need any approval.
In most projects, 90% of Change Requests are beyond the tolerance level of the Product Owner.
Change Requests for the project are discussed and approved during Create Deliverables process.
Change Requests can be created and approved at any time during the project.
Answer: D
Answer

## Slide 128
Which principle in Scrum helps to manage changes and build products that satisfy customer needs?
Time-Boxing
Iterative Development
Value-based Prioritization
Self-organization
Question

## Slide 129
Which principle in Scrum helps to manage changes and build products that satisfy customer needs?
Time-Boxing
Iterative Development
Value-based Prioritization
Self-organization
Answer: B
Answer

## Slide 130
Who is responsible for ensuring that requirements and User Stories pertaining to an agreed Sprint are not changed?
Scrum Team
Product Owner
Scrum Master
Sponsor
Question

## Slide 131
Who is responsible for ensuring that requirements and User Stories pertaining to an agreed Sprint are not changed?
Scrum Team
Product Owner
Scrum Master
Sponsor
Answer: C
Answer

## Slide 132
Which of the following statements on integrating change requests in Prioritized Product Backlog is INCORRECT?
If project requirements are generally stable, there are typically only minor changes made to the Prioritized Product Backlog throughout development.
Before beginning a Sprint during the Create Prioritized Product Backlog or Groom Prioritized Product Backlog processes the highest priority requirements in the Prioritized Product Backlog are typically selected to be completed in that Sprint.
Change management is executed in the ongoing processes of prioritizing and adding tasks to the Prioritized Product Backlog.
None of the above
Question

## Slide 133
Which of the following statements on integrating change requests in Prioritized Product Backlog is INCORRECT?
If project requirements are generally stable, there are typically only minor changes made to the Prioritized Product Backlog throughout development.
Before beginning a Sprint during the Create Prioritized Product Backlog or Groom Prioritized Product Backlog processes the highest priority requirements in the Prioritized Product Backlog are typically selected to be completed in that Sprint.
Change management is executed in the ongoing processes of prioritizing and adding tasks to the Prioritized Product Backlog.
None of the above
Answer: D
Answer

## Slide 134: Scrum Aspects - Risk

## Slide 135
The purpose of creating a risk-adjusted backlog is to:
Determine whether it is viable to undertake the project.
Determine the sequence in which the risks will be eliminated.
Have a single list of tasks that need to be completed.
Remind the team that risks will always be part of any project.
Question

## Slide 136
The purpose of creating a risk-adjusted backlog is to:
Determine whether it is viable to undertake the project.
Determine the sequence in which the risks will be eliminated.
Have a single list of tasks that need to be completed.
Remind the team that risks will always be part of any project.
Answer: A
Answer

## Slide 137
What are the two categories of risk?
Issues and Threats
Issues and Problems
Change and Opportunities
Threats and Opportunities
Question

## Slide 138
What are the two categories of risk?
Issues and Threats
Issues and Problems
Change and Opportunities
Threats and Opportunities
Answer: D
Answer

## Slide 139
Risks should be identified, assessed, and responded to based on which factors?
Possibility and Impact
Probability and Impact
Change and Impact
Probability and Severity
Question

## Slide 140
Risks should be identified, assessed, and responded to based on which factors?
Possibility and Impact
Probability and Impact
Change and Impact
Probability and Severity
Answer: B
Answer

## Slide 141
Which of the following cannot be identified as a risk for a given project?
Funding for the project may not be made available in time for project completion without going beyond the agreed schedule.
The requirements given by the Product Owner are unclear to the development team.
The development team may not possess the required skills to develop the project’s products.
The Product Owner believes that the User Stories for product A may not accurately reflect the needs of the end users.
Question

## Slide 142
Which of the following cannot be identified as a risk for a given project?
Funding for the project may not be made available in time for project completion without going beyond the agreed schedule.
The requirements given by the Product Owner are unclear to the development team.
The development team may not possess the required skills to develop the project’s products.
The Product Owner believes that the User Stories for product A may not accurately reflect the needs of the end users.
Answer: B
Answer

## Slide 143: Scrum Phase - Initiate

## Slide 144
Which of the following is a process in the Initiate phase of Scrum?
Identify Scrum Master and Stakeholder(s)
Estimate Commit User Stories
Conduct Daily Standup
Create Business Case
Question

## Slide 145
Which of the following is a process in the Initiate phase of Scrum?
Identify Scrum Master and Stakeholder(s)
Estimate Commit User Stories
Conduct Daily Standup
Create Business Case
Answer: A
Answer

## Slide 146
Which of the following statements about Release Planning Sessions to initiate a project is NOT true?
The Release Planning Meeting is a tool used to create a Release Planning Schedule.
The purpose of Release Planning Session is to enable the Scrum Team to have an overview of the releases.
The purpose of a Release Planning Meeting is to allow Scrum Teams to align with the customer’s requirements.
In the Release Planning Session the Scrum Core Team creates a Sprint planning schedule that states which deliverables are to be released during which Sprint.
Question

## Slide 147
Which of the following statements about Release Planning Sessions to initiate a project is NOT true?
The Release Planning Meeting is a tool used to create a Release Planning Schedule.
The purpose of Release Planning Session is to enable the Scrum Team to have an overview of the releases.
The purpose of a Release Planning Meeting is to allow Scrum Teams to align with the customer’s requirements.
In the Release Planning Session the Scrum Core Team creates a Sprint planning schedule that states which deliverables are to be released during which Sprint.
Answer: D
Answer

## Slide 148
The prioritized set of work to be done is captured by the Product Owner in:
A User Story.
The Prioritized Product Backlog.
A Burndown chart.
Accepted deliverables
Question

## Slide 149
The prioritized set of work to be done is captured by the Product Owner in:
A User Story.
The Prioritized Product Backlog.
A Burndown chart.
Accepted deliverables
Answer: B
Answer

## Slide 150
Which of the following roles is identified in the Create Project Vision process?
Scrum Master
Product Owner
Scrum Team
None of the above
Question

## Slide 151
Which of the following roles is identified in the Create Project Vision process?
Scrum Master
Product Owner
Scrum Team
None of the above
Answer: B
Answer

## Slide 152: Scrum Phase - Plan and Estimate

## Slide 153
Which of the following is a meeting that is held during the Plan and Estimate phase of a Scrum Project?
Daily Standup Meeting
Sprint Planning Meeting
Sprint Review Meeting
Release Planning Meeting
Question

## Slide 154
Which of the following is a meeting that is held during the Plan and Estimate phase of a Scrum Project?
Daily Standup Meeting
Sprint Planning Meeting
Sprint Review Meeting
Release Planning Meeting
Answer: B
Answer

## Slide 155
Choose the correct sequential order of the processes in the Plan and Estimate Phase?
Identify Tasks, Estimate Tasks, Create User Stories, Estimate User Stories, and Create Sprint Backlog.
Create User Stories, Identify Tasks, Estimate User Stories, Estimate Tasks, and Create Sprint Backlog.
Create Sprint Backlog, Create User Stories, Estimate User Stories, Identify Tasks, and Estimate Tasks.
Create User Stories, Estimate User Stories, Identify Tasks, Estimate Tasks, and Create Sprint Backlog.
Question

## Slide 156
Choose the correct sequential order of the processes in the Plan and Estimate Phase?
Identify Tasks, Estimate Tasks, Create User Stories, Estimate User Stories, and Create Sprint Backlog.
Create User Stories, Identify Tasks, Estimate User Stories, Estimate Tasks, and Create Sprint Backlog.
Create Sprint Backlog, Create User Stories, Estimate User Stories, Identify Tasks, and Estimate Tasks.
Create User Stories, Estimate User Stories, Identify Tasks, Estimate Tasks, and Create Sprint Backlog.
Answer: D
Answer

## Slide 157
The responsibility for estimating items in the Prioritized Product Backlog in the Plan and Estimate phase lies with the:
Scrum Team.
Scrum Master.
Product Owner.
External team with considerable experience.
Question

## Slide 158
The responsibility for estimating items in the Prioritized Product Backlog in the Plan and Estimate phase lies with the:
Scrum Team.
Scrum Master.
Product Owner.
External team with considerable experience.
Answer: A
Answer

## Slide 159
Which of the following best defines Task List?
It is a comprehensive list that contains all the tasks to which the Scrum Team has committed for the current Sprint.
It describes the relationship and interaction between different tasks in a project.
It refers to the priority order of the completed deliverable to meet its Acceptance Criteria.
None of the above
Question

## Slide 160
Which of the following best defines Task List?
It is a comprehensive list that contains all the tasks to which the Scrum Team has committed for the current Sprint.
It describes the relationship and interaction between different tasks in a project.
It refers to the priority order of the completed deliverable to meet its Acceptance Criteria.
None of the above
Answer: A
Answer

## Slide 161: Scrum Phases - Implement

## Slide 162
Which of the following processes is not a part of the Implement phase?
Create Sprint Backlog.
Conduct Daily Standup.
Create Deliverables.
Groom Prioritized Product Backlog.
Question

## Slide 163
Which of the following processes is not a part of the Implement phase?
Create Sprint Backlog.
Conduct Daily Standup.
Create Deliverables.
Groom Prioritized Product Backlog.
Answer: A
Answer

## Slide 164
You are the Scrum Master on a project to develop equipment to conduct mining in hazardous areas. You hold a Daily Standup with the Scrum Team where every team member answers three questions. In this meeting all the following will be carried out except:
Identify problems and impediments each team member is facing
Identify solutions to the problems raised by team members
Track progress of each team member
Only 1
Both 1 and 3
Only 2
Both 1 and 2
Question

## Slide 165
You are the Scrum Master on a project to develop equipment to conduct mining in hazardous areas. You hold a Daily Standup with the Scrum Team where every team member answers three questions. In this meeting all the following will be carried out except:
Identify problems and impediments each team member is facing
Identify solutions to the problems raised by team members
Track progress of each team member
Only 1
Both 1 and 3
Only 2
Both 1 and 2
Answer: C
Answer

## Slide 166
How often can the Prioritized Product Backlog priorities be changed?
Never
Whenever the Product Owner decides that an item has to be assigned higher priority
Whenever the Scrum Master believes that an item has to be added
When senior management feels an item has to be added
Question

## Slide 167
How often can the Prioritized Product Backlog priorities be changed?
Never
Whenever the Product Owner decides that an item has to be assigned higher priority
Whenever the Scrum Master believes that an item has to be added
When senior management feels an item has to be added
Answer: B
Answer

## Slide 168
What is team velocity?
It is a metric used to measure and contrast the teams performance.
It is a meeting conducted to measure team’s performance.
It is a tool used to assess User Stories.
It is a mandatory input to Review and Retrospect process.
Question

## Slide 169
What is team velocity?
It is a metric used to measure and contrast the teams performance.
It is a meeting conducted to measure team’s performance.
It is a tool used to assess User Stories.
It is a mandatory input to Review and Retrospect process.
Answer: A
Answer

## Slide 170: Scrum Phases - Review and Retrospect

## Slide 171
The meeting at the end of the Sprint in which the team presents its work to the Product Owner is known as the:
Product Vision Meeting.
Sprint Planning Meeting.
Sprint Review Meeting.
Retrospect Sprint Meeting.
Question

## Slide 172
The meeting at the end of the Sprint in which the team presents its work to the Product Owner is known as the:
Product Vision Meeting.
Sprint Planning Meeting.
Sprint Review Meeting.
Retrospect Sprint Meeting.
Answer: C – Sprint Review Meeting.
Answer

## Slide 173
What is the objective of Demonstrate and Validate Sprint process?
To enable Scrum Team demonstrates the Sprint Deliverables to the Product Owner and relevant stakeholders in a Sprint Review Meeting.
To enable Scrum Team to discuss the lessons learned throughout the Sprint.
To enable Scrum Team to work on the tasks in the Sprint Backlog to create Sprint Deliverables.
To enable Scrum Team to continuously update and maintain the Prioritized Product Backlog.
Question

## Slide 174
What is the objective of Demonstrate and Validate Sprint process?
To enable Scrum Team demonstrates the Sprint Deliverables to the Product Owner and relevant stakeholders in a Sprint Review Meeting.
To enable Scrum Team to discuss the lessons learned throughout the Sprint.
To enable Scrum Team to work on the tasks in the Sprint Backlog to create Sprint Deliverables.
To enable Scrum Team to continuously update and maintain the Prioritized Product Backlog.
Answer: A
Answer

## Slide 175: Scrum Phases - Release

## Slide 176
You are a member of a Scrum Team, and you are instructed by the general manager of your company to work on an urgent task that is not part of the current Sprint. What do you do?
Take responsibility for the task, and tell the Product Owner to postpone the deadline for the current Sprint.
Talk with the other Scrum Team members and re-assign your tasks to someone else.
Talk to the Product Owner, and tell him or her to re-assign your tasks to someone else.
Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Question

## Slide 177
You are a member of a Scrum Team, and you are instructed by the general manager of your company to work on an urgent task that is not part of the current Sprint. What do you do?
Take responsibility for the task, and tell the Product Owner to postpone the deadline for the current Sprint.
Talk with the other Scrum Team members and re-assign your tasks to someone else.
Talk to the Product Owner, and tell him or her to re-assign your tasks to someone else.
Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Answer: D – Inform the Scrum Master of the situation, and let him or her discuss the situation with the GM.
Answer

## Slide 178
Time-boxing is not done in which of the following meetings?
Daily Standup Meeting
Sprint Planning Meeting
Retrospect Project Meeting
Retrospect Sprint Meeting
Question

## Slide 179
Time-boxing is not done in which of the following meetings?
Daily Standup Meeting
Sprint Planning Meeting
Retrospect Project Meeting
Retrospect Sprint Meeting
Answer: C
Answer